ONBOARDA

Enterprise Readiness Plan

From Pilot to Production-Grade

5-Phase Implementation Roadmap

March 2026

CONFIDENTIAL

Prepared for: Board & Investors

Current Enterprise Readiness Score: 6.2 / 10

Target Enterprise Readiness Score: 9.0 / 10

# Table of Contents

# 1. Current State Assessment

Based on a comprehensive codebase audit of 28,408 lines of backend Python across 45 modules, 16,454 lines of frontend HTML/JS across 2 single-file applications, and 221 tests across 14 test files.

## 1.1 Enterprise Readiness Scorecard

| Category | Now | Target | Gap |
| --- | --- | --- | --- |
| Architecture | 7/10 | 9/10 | server.py monolith (4,038 lines), no multi-tenancy |
| Security | 6/10 | 9/10 | No MFA, input sanitization gaps, stored XSS, field mutation |
| Testing | 7/10 | 9/10 | 221 tests but ~65% coverage; no E2E staging tests |
| Error Handling | 5/10 | 9/10 | 10 bare exception handlers, 40% of errors silently swallowed |
| Documentation | 4/10 | 8/10 | No OpenAPI spec, no API docs for 50+ endpoints |
| Monitoring | 4/10 | 9/10 | No Sentry, no APM, no alerting, in-memory rate limiter |
| Authentication | 6/10 | 9/10 | No MFA, no refresh tokens, 24hr hard expiry |
| Data Integrity | 8/10 | 9/10 | Good schema + audit trails; PII key rotation issue |
| Infrastructure | 7/10 | 9/10 | AWS infra done; S3 not wired, no CI/CD, no Redis |
| AI Pipeline | 9/10 | 9/10 | Production-grade. 5D scoring, 11-section memo, 3 validation layers |
| OVERALL | 6.2 | 9.0 | 28 items across 5 phases to close the gap |

## 1.2 What Works Today

- AI compliance pipeline: 5-dimension risk scoring, 11-section memo generation, 15-rule validation, 11-check supervisor — all production-grade

- Document verification: 60 deterministic checks via Claude vision API across 20 document types

- AML/PEP screening: Real Sumsub integration with false positive classification and severity ranking

- FATF blacklist blocking: Dual-layer enforcement (client + server), 20-22 sanctioned countries, live on staging

- Workflow state machine: 16-state CHECK constraint, RMI re-submission, duplicate decision prevention

- PII encryption: Fernet AES-128-CBC on nationality, passport, ID fields

- GDPR: Data retention policies, DSAR handling, immutable purge logs

- Security headers: HSTS, CSP, X-Frame-Options, X-Content-Type-Options, CSRF double-submit

## 1.3 What Blocks Enterprise Deals

- No MFA — banks require it. Non-negotiable for enterprise procurement.

- Documents lost on deploy — S3 not wired. Cannot demo uploaded documents reliably.

- PII display broken on redeploy — encryption key rotates. Nationality fields show gibberish.

- No API documentation — enterprise IT cannot evaluate or integrate without OpenAPI spec.

- No error monitoring — we find out about production issues when clients call.

- Stored XSS vulnerability — any pen test will flag this immediately.

# 2. Phase 0 — Ship Blockers (Week 1)

These items must be completed before any live client onboarding or investor demo. Each one can independently destroy a deal or break the platform during a demo.

| # | Task | Effort | Risk | Depends On | Owner | Done When |
| --- | --- | --- | --- | --- | --- | --- |
| 0.1 | Pin PII_ENCRYPTION_KEY in Secrets Manager | 2 hrs | CRIT | None | CTO | Nationality fields display correctly after redeploy |
| 0.2 | Wire S3 document storage to upload handlers | 4 hrs | CRIT | None | CTO | Documents persist across ECS deployments |
| 0.3 | Risk scoring v1.6: sanctioned country floor rule | 4 hrs | CRIT | None | CTO | Syria shell scores VERY_HIGH; 5/5 scenarios pass |
| 0.4 | Risk scoring v1.6: deploy + seed DB with v1.6 config | 2 hrs | CRIT | 0.3 | CTO | Staging uses v1.6 thresholds from risk_config table |
| 0.5 | Apply sanitize_input() to all user-facing creation fields | 4 hrs | HIGH | None | Security | No stored XSS on any user input field |
| 0.6 | Lock fields post-submission (sector, entity_type, country) | 2 hrs | HIGH | None | Security | PUT to locked fields returns 403 after submission |
| 0.7 | Sync SANCTIONED_COUNTRIES_LIST (client:20) with server (22) | 30 min | MED | None | CTO | Client and server block identical country set |
| 0.8 | Fix 10 bare exception handlers in server.py | 2 hrs | HIGH | None | CTO | All catch blocks log error with context |

Total Phase 0 effort: ~3 days. Zero dependencies on external services.

Definition of done: Full E2E test suite passes on staging. PII displays correctly. Documents survive redeploy. All 5 risk scenarios score correctly.

# 3. Phase 1 — Infrastructure Completion (Weeks 2-3)

Complete the AWS integration work that Phase 2 of the Code session started. The VPC, RDS, ECS, ALB, and Secrets Manager are done. These items finish the runtime layer.

| # | Task | Effort | Risk | Depends On | Owner | Done When |
| --- | --- | --- | --- | --- | --- | --- |
| 1.1 | CI/CD pipeline: GitHub Actions to ECR to ECS | 1 day | HIGH | Phase 0 | DevOps | Push to main auto-deploys to staging; tagged releases deploy to production |
| 1.2 | Redis session store (ElastiCache): replace in-memory tokens | 1 day | HIGH | None | DevOps | Token revocation survives restarts; scales to 2+ containers |
| 1.3 | Structured JSON logging to CloudWatch | 4 hrs | MED | None | DevOps | All logs searchable by request_id, application_id, user_id |
| 1.4 | Sentry integration for error tracking | 2 hrs | HIGH | None | DevOps | 500 errors trigger Slack alert within 60 seconds |
| 1.5 | Health check + readiness probes on all services | 2 hrs | MED | 1.2 | DevOps | ALB routes only to healthy containers; zero-downtime deploys |
| 1.6 | E2E staging test suite: automated full lifecycle | 2 days | HIGH | Phase 0 | QA | Register, create app, upload docs, submit, verify in backoffice — all automated against staging |
| 1.7 | Redis-backed distributed rate limiter | 4 hrs | MED | 1.2 | Security | Rate limits survive restarts; consistent across container fleet |

Total Phase 1 effort: ~6 days. Requires ElastiCache Redis provisioning (30 min via AWS console).

# 4. Phase 2 — Security Hardening (Weeks 3-4)

Close every finding a pen tester or enterprise security review would flag. These items are the difference between passing and failing SOC 2 readiness assessment.

| # | Task | Effort | Risk | Depends On | Owner | Done When |
| --- | --- | --- | --- | --- | --- | --- |
| 2.1 | MFA: TOTP-based two-factor authentication | 2 days | CRIT | Phase 1 | Security | All officer accounts require TOTP. QR code enrollment flow. |
| 2.2 | Input schema validation: Pydantic models for all POST/PUT | 2 days | HIGH | None | Architect | Every endpoint validates request body against typed schema; rejects malformed input with 422 |
| 2.3 | OWASP Top 10 scan: all endpoints | 1 day | HIGH | Phase 0 | Security | Zero CRITICAL/HIGH findings on OWASP scan report |
| 2.4 | Remove hardcoded demo password (backoffice line 6362) | 1 hr | HIGH | None | Security | No credentials in source code; WIPE_STAGING_2026 removed |
| 2.5 | Add rate limiting to list/get endpoints (enumeration prevention) | 4 hrs | MED | 1.7 | Security | All GET endpoints rate-limited; ID enumeration returns 429 |
| 2.6 | Startup validation: fail if SECRET_KEY is default value | 30 min | HIGH | None | Security | Server refuses to start with CHANGE_ME_IN_PRODUCTION |
| 2.7 | Remove console.log from production HTML (40+ instances) | 2 hrs | LOW | None | UX | Zero console.log in arie-portal.html and arie-backoffice.html |
| 2.8 | Strip server version from response headers | 30 min | MED | None | Security | Server header does not reveal TornadoServer/6.5.5 |

Total Phase 2 effort: ~7 days. MFA is the largest item and the most impactful for enterprise procurement.

Definition of done: Independent OWASP scan returns zero CRITICAL/HIGH findings. MFA enforced on all officer accounts. No credentials in source code.

# 5. Phase 3 — Enterprise Features (Weeks 5-8)

These are the features enterprise clients expect during procurement evaluation. Each one answers a specific question from an IT team, compliance officer, or CISO during due diligence.

| # | Task | Effort | Risk | Depends On | Owner | Done When |
| --- | --- | --- | --- | --- | --- | --- |
| 3.1 | OpenAPI 3.0 specification for all 50+ endpoints | 2 days | HIGH | Phase 2 | Docs | Auto-generated or manual YAML; hosted at /api/docs |
| 3.2 | Refresh token implementation | 1 day | MED | Phase 1 | Architect | Long-running sessions work without re-login; 7-day refresh, 1-hr access |
| 3.3 | Audit log export: CSV/PDF download | 1 day | HIGH | None | Compliance | Compliance officers can export full audit trail for regulator review |
| 3.4 | Break up server.py into domain modules | 3 days | MED | Phase 1 | Architect | auth_handlers.py, application_handlers.py, screening_handlers.py, config_handlers.py, memo_handlers.py |
| 3.5 | Load testing: 50 concurrent apps, 200 doc uploads | 1 day | MED | Phase 1 | QA | k6 test passes; p95 latency < 2s; no connection pool exhaustion |
| 3.6 | Backup and recovery testing: RDS snapshot + S3 versioning | 4 hrs | HIGH | 1.1 | DevOps | Documented RTO < 1 hour, RPO < 5 minutes. Tested restore from snapshot. |
| 3.7 | Duplicate application guard: UNIQUE constraint + API check | 4 hrs | MED | None | Architect | Same company cannot be submitted twice by same client |
| 3.8 | Runbook: deployment, rollback, incident response | 1 day | MED | Phase 1 | Docs | Published runbook covering deploy, rollback, DB restore, incident escalation |

Total Phase 3 effort: ~10 days. These items directly answer questions that appear in enterprise IT security questionnaires and vendor assessment forms.

# 6. Phase 4 — Scale & Polish (Weeks 9-12)

These items are not blocking for pilot clients but are required before Series A due diligence or onboarding Tier 1 banks. They demonstrate operational maturity and long-term viability.

| # | Task | Effort | Risk | Depends On | Owner | Done When |
| --- | --- | --- | --- | --- | --- | --- |
| 4.1 | React/Next.js frontend: replace single-file HTML | 3 wks | MED | Phase 3 | UX | Component-based UI with proper build pipeline, testing, and CI |
| 4.2 | APM integration: Datadog or New Relic | 1 day | MED | Phase 1 | DevOps | Request latency, error rate, DB query time visible in dashboard |
| 4.3 | Multi-tenancy: tenant_id in all tables + row-level security | 2 wks | LOW | Phase 3 | Architect | SaaS deployment possible; client data isolation enforced at DB layer |
| 4.4 | Monitoring agents 6-10: real implementation | 2 wks | MED | Phase 3 | AI/ML | Periodic review, adverse media, behaviour drift — functional beyond stubs |
| 4.5 | WCAG 2.1 AA accessibility | 3 days | LOW | 4.1 | UX | ARIA attributes, keyboard nav, contrast ratios pass automated audit |
| 4.6 | API versioning strategy: /v1/ prefix | 1 day | LOW | 3.1 | Architect | Breaking changes require new version; existing clients unaffected |

Phase 4 is the longest phase. The React frontend (4.1) is the single largest tech debt item. It is not required for pilot but is required before hiring engineer #2 or entering Series A DD.

# 7. Implementation Timeline

| Phase | Name | Duration | Score After | Key Milestone |
| --- | --- | --- | --- | --- |
| Phase 0 | Ship Blockers | Week 1 | 7.5 | Demo-safe: PII works, docs persist, scoring validated |
| Phase 1 | Infrastructure | Weeks 2-3 | 8.0 | CI/CD live, Redis sessions, Sentry alerts, E2E tests green |
| Phase 2 | Security Hardening | Weeks 3-4 | 8.5 | MFA enforced, OWASP clean, pen test ready |
| Phase 3 | Enterprise Features | Weeks 5-8 | 9.0 | API docs published, server modularised, load tested, runbook |
| Phase 4 | Scale & Polish | Weeks 9-12 | 9.5 | React frontend, multi-tenancy, monitoring agents live |

Total elapsed time to enterprise-grade (9.0): 8 weeks. Total to full polish (9.5): 12 weeks.

Critical path: Phase 0 (1 week) unblocks everything else. Phase 2 MFA (2 days) unblocks enterprise procurement. Phase 3 API docs + load test unblock enterprise IT evaluation.

# 8. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| PII key rotates on deploy, breaking display | HIGH | CRITICAL | Phase 0.1: Pin key in Secrets Manager. 2-hour fix. |
| Documents lost on ECS deployment | CERTAIN | CRITICAL | Phase 0.2: Wire S3. s3_client.py exists, needs integration. |
| Pen test fails on stored XSS | HIGH | HIGH | Phase 0.5: Apply sanitize_input() to all creation fields. |
| Enterprise rejects us for no MFA | CERTAIN | HIGH | Phase 2.1: TOTP MFA. 2-day implementation. |
| Production error goes undetected | HIGH | HIGH | Phase 1.4: Sentry. 2-hour integration. Free tier. |
| Rate limiter resets on container restart | MED | MED | Phase 1.7: Redis-backed rate limiter. Depends on 1.2. |
| server.py complexity slows development | MED | MED | Phase 3.4: Break into domain modules. 3-day refactor. |
| Single-file HTML blocks frontend hiring | LOW | HIGH | Phase 4.1: React rewrite. 3 weeks. Not blocking for pilot. |

# 9. Technical Investment Thesis

For investor and board context: why this plan matters for valuation.

## 9.1 What We Have That Competitors Don't

- Deterministic AI pipeline: 4-layer validation (rule engine, memo, validation, supervisor) means AI decisions are auditable and reproducible. This is the moat.

- 60 automated document checks: Not just OCR — cross-document consistency, name matching, expiry validation, tampering detection via Claude vision. Replaces 2-3 hours of manual compliance officer work per application.

- Risk-based model routing: LOW/MEDIUM uses Sonnet (fast, cheap), HIGH/VERY_HIGH uses Opus (thorough). This is cost-optimised AI, not brute-force.

- Config-driven risk model: Compliance officers can change country scores, sector weights, and thresholds from the back office UI without touching code. This is a selling point for regulated clients who need model governance.

## 9.2 What This Plan Delivers

- Phase 0-1 (3 weeks): Platform is demo-safe and staging-reliable. Documents persist, PII displays correctly, scoring validated, errors monitored, CI/CD automated.

- Phase 2 (1 week): Platform passes enterprise security review. MFA enforced, OWASP clean, pen test ready. This unblocks enterprise procurement.

- Phase 3 (3 weeks): Platform can withstand IT due diligence. API documented, load tested, server modularised, backup/recovery proven. This unblocks Series A technical DD.

- Phase 4 (4 weeks): Platform is scale-ready. React frontend, multi-tenancy, monitoring agents. This unblocks SaaS model and team scaling.

## 9.3 What This Does Not Cover

- Commercial: Pricing model, go-to-market strategy, sales pipeline — separate document.

- Regulatory: FSC licensing amendments, ADGM registration, FCA sandbox — requires legal counsel.

- Team: Hiring plan for engineer #1, product manager, compliance lead — separate budget exercise.

- Monitoring Agents 6-10: Full implementation requires real transaction data and monitoring infrastructure that doesn't exist yet. Stubs are sufficient for onboarding-focused pilot.

# 10. Decision Points for CEO

Three decisions that affect the plan:

### Decision 1: React Frontend Timing

The single-file HTML apps (arie-portal.html at 464KB, arie-backoffice.html at 573KB) work but cannot scale. No developer will want to work in an 8,000-line HTML file. The question is: do we rewrite before or after first pilot client?

- Option A: Before pilot (add 3 weeks to timeline). Cleaner demo, easier to iterate, but delays revenue.

- Option B: After pilot (current plan). Ship with existing UI, rewrite in Phase 4. Faster to revenue, but tech debt compounds.

My recommendation: Option B. The UI works. Ship it. Rewrite after pilot validates product-market fit.

### Decision 2: Multi-Tenancy

Currently single-instance. No tenant_id in any table. If we want SaaS (one deployment serves multiple clients), we need a 2-week architectural change. If we deploy per-client (dedicated instance per bank), we don't need it yet.

- Option A: Build multi-tenancy now (add 2 weeks). Enables SaaS model, reduces hosting costs at scale.

- Option B: Deploy per-client for now. Simpler, faster, but more expensive to operate at scale.

My recommendation: Option B for first 5 clients. Revisit at client #6 or Series A, whichever comes first.

### Decision 3: Monitoring Agents (6-10)

The AI Register defines 10 agents. Agents 1-5 (onboarding) are 91% implemented. Agents 6-10 (ongoing monitoring) are stubs. Do we build them before pilot?

- Option A: Build before pilot (add 2 weeks). Complete AI Register coverage. But no real transaction data to monitor.

- Option B: Ship stubs, build with real data post-onboarding. Practical, but register claims 'Live' status for some.

My recommendation: Option B. You can't build monitoring without data to monitor. Ship onboarding, collect data, then build monitoring against real patterns.

Enterprise Readiness Plan v1.0 | 26 March 2026

Based on: Codebase audit (28,408 LOC), E2E test suite (23 tests), Audit Report v4, Code session handover

Next action: Begin Phase 0.1 (Pin PII_ENCRYPTION_KEY)