ONBOARDA

30-Day Pilot Programme

Proposal for [Client Name]

Prepared: March 2026  |  Version 1.0  |  Confidential

# 1. Executive Summary

Onboarda proposes a 30-day pilot programme to demonstrate the value of AI-powered compliance onboarding within your existing workflow. The pilot will process a defined set of real or representative cases through our platform, measuring time savings, output quality, and operational fit.

The pilot is designed to be low-risk, non-disruptive, and conclusive. At the end of 30 days, you will have concrete evidence to support a go/no-go decision on full deployment.

# 2. Pilot Scope

| Parameter | Scope |
| --- | --- |
| Duration | 30 calendar days from kick-off |
| Case Volume | 10–20 representative applications (mix of risk levels) |
| Users | 2–4 compliance officers + 1 admin/IT contact |
| Deployment | Onboarda-hosted (Docker), accessed via browser. No on-premise installation required. |
| Data | Real anonymised cases or representative synthetic data provided by client |
| Integration | Standalone for pilot. API integration available for Phase 2. |
| Support | Dedicated Slack/Teams channel. 4-hour SLA during business hours. |

# 3. Pilot Phases

## Phase 1: Setup (Days 1–3)

- Environment provisioning and client account creation

- Training session: 45-minute walkthrough with compliance team

- Upload first batch of test cases (3–5 applications)

- Verify end-to-end pipeline on test data

## Phase 2: Active Pilot (Days 4–25)

- Compliance officers process applications through Onboarda in parallel with existing workflow

- Each case: submit application → review risk assessment → review AI memo → make decision

- Weekly check-in calls (30 min) to review progress and address feedback

- Onboarda team monitors system health and addresses issues within SLA

## Phase 3: Evaluation (Days 26–30)

- Compile pilot metrics (time savings, quality scores, user feedback)

- Produce pilot summary report with side-by-side comparison

- Present findings and discuss full deployment options

# 4. Success Metrics

| Metric | Baseline | Target | Measurement |
| --- | --- | --- | --- |
| Time per case | 4–8 hours | < 1 hour | Clock time from submission to decision |
| Memo quality | Manual draft | > 8.0/10 | Validation engine quality score |
| Risk accuracy | Subjective | Officer agreement > 90% | Officer confirms/overrides risk level |
| Cases processed | N/A | 10–20 | Count of completed applications |
| System uptime | N/A | > 99% | Health endpoint monitoring |
| User satisfaction | N/A | > 7/10 | Post-pilot survey |

# 5. Mutual Expectations

### From Onboarda:

- Fully functional, hosted platform accessible via browser

- Training and onboarding support for compliance team

- 4-hour SLA for issue resolution during business hours

- Weekly progress reports and final pilot summary

- All data encrypted at rest and in transit; GDPR/DPA 2017 compliant

### From [Client Name]:

- Designate 2–4 compliance officers to use the platform during pilot

- Provide 10–20 representative cases (real anonymised or synthetic)

- Allocate 1 hour/week for check-in calls and feedback

- Complete post-pilot evaluation survey

# 6. Commercial Terms

The 30-day pilot is offered at no cost. Onboarda covers hosting, AI usage, and support during the pilot period.

If the pilot demonstrates value and both parties agree to proceed, full deployment pricing will be discussed based on case volume and feature requirements. Indicative pricing:

| Tier | Volume | Price |
| --- | --- | --- |
| Starter | Up to 50 cases/month | From $2,500/month |
| Professional | 50–200 cases/month | From $5,000/month |
| Enterprise | 200+ cases/month | Custom |

# 7. Pilot Readiness Checklist

### Pre-Pilot

| ☐ | Client agreement signed |
| --- | --- |
| ☐ | Compliance officer users identified and accounts created |
| ☐ | Test cases prepared (10–20 applications with documents) |
| ☐ | Training session completed |
| ☐ | Environment verified: health check, auth, PDF generation working |
| ☐ | Support channel established (Slack/Teams) |

### During Pilot

| ☐ | Weekly check-in calls conducted |
| --- | --- |
| ☐ | Minimum 10 cases processed through the platform |
| ☐ | Officer feedback captured on each case (agree/override/comment) |
| ☐ | Issues logged and resolved within SLA |
| ☐ | System uptime monitored and reported |

### Post-Pilot

| ☐ | Pilot summary report delivered |
| --- | --- |
| ☐ | Side-by-side comparison: Onboarda vs. manual process |
| ☐ | User satisfaction survey completed |
| ☐ | Go/no-go decision meeting scheduled |
| ☐ | Full deployment proposal presented (if go) |

# 8. Agreement

By signing below, both parties agree to the pilot scope, timeline, and mutual expectations outlined in this document.

| For Onboarda: | For [Client Name]: |
| --- | --- |
| Name: ______________________ | Name: ______________________ |
| Title: ______________________ | Title: ______________________ |
| Date: ______________________ | Date: ______________________ |
| Signature: __________________ | Signature: __________________ |