ONBOARDA

ARIE Finance — RegTech Compliance Platform

Sprint 3 Exit Report

Harden for Production

22 March 2026

| Document | Sprint 3 Exit Report |
| --- | --- |
| Sprint Duration | Days 15–21 (Sprint 3) |
| Author | Aisha Sudally / AI Engineering Team |
| Tests | 179/179 passing (24 new) |
| Sprint Status | COMPLETE — All objectives met |

# 1. Sprint 3 Objectives

Sprint 3 focused on hardening the Onboarda platform for production readiness. The original specification called for implementing two production-grade upgrades: a Gold-Standard Compliance Memo Engine and a Compliance Memo Validation Engine. With the core memo generation (memo_handler.py), validation engine (validation_engine.py), and supervisor engine (supervisor_engine.py) already complete from Sprints 1–2.5, Sprint 3 addressed the remaining production gaps:

- Server-side PDF generation — regulator-grade downloadable compliance memo PDFs via WeasyPrint

- GDPR data retention tables and purge logic — Mauritius DPA 2017 + GDPR Article 5(1)(e) compliance

- Docker containerization — Dockerfile + docker-compose.yml for production deployment

All three objectives were completed with 24 new tests, bringing the total test count from 155 to 179 with zero regressions.

# 2. Deliverables Summary

| Deliverable | Description | Lines | Status |
| --- | --- | --- | --- |
| pdf_generator.py | Server-side PDF engine (WeasyPrint) | 556 | NEW |
| gdpr.py | GDPR retention, purge, DSAR logic | 247 | NEW |
| Dockerfile | Production container with WeasyPrint deps | 55 | NEW |
| docker-compose.yml | Backend + PostgreSQL stack | 76 | NEW |
| .dockerignore | Build context exclusions | 19 | NEW |
| server.py | +MemoPDFDownloadHandler, route, import | 4,215 (+106) | ENHANCED |
| db.py | +3 GDPR tables (PG + SQLite) + seed | 1,420 (+124) | ENHANCED |
| requirements.txt | +weasyprint>=60.0 | 42 (+2) | ENHANCED |
| test_pdf_generator.py | 8 tests: valid PDF, sizing, XSS, edge cases | 159 | NEW |
| test_gdpr.py | 14 tests: policies, purge, DSAR lifecycle | 200 | NEW |
| test_api.py | +2 PDF endpoint tests (auth, 404) | 172 (+12) | ENHANCED |

# 3. Server-Side PDF Generation

## 3.1 Architecture

The pdf_generator.py module implements a complete server-side PDF rendering pipeline using WeasyPrint. The system converts memo data into styled HTML with a professional CSS stylesheet, then renders to PDF with proper A4 formatting, page numbers, branded headers, and security features.

## 3.2 Key Features

- All 11 memo sections rendered with coloured risk badges (LOW/MEDIUM/HIGH/VERY_HIGH) and decision badges (APPROVE/REJECT/EDD/REVIEW)

- Risk assessment table with per-dimension ratings (Jurisdiction, Business, Transaction, Ownership, Financial Crime)

- Quality Assurance Summary box showing Validation Engine, Supervisor Engine, and Rule Engine verdicts

- Immutable content hash (SHA-256 prefix) in footer for audit verification

- HTML injection protection — all content escaped via html.escape() before rendering

- Lazy-loaded WeasyPrint to avoid import cost on non-PDF requests

## 3.3 API Endpoint

GET /api/applications/:id/memo/pdf

- Authentication required (admin, sco, co, analyst roles)

- Returns application/pdf binary with Content-Disposition attachment header

- Updates pdf_generated_at timestamp and creates audit log entry on each download

- Returns 404 if no memo exists, 503 if WeasyPrint is not installed

# 4. GDPR Data Retention & Compliance

## 4.1 Database Tables Added

Three new tables were added to both PostgreSQL and SQLite schemas:

| Table | Purpose |
| --- | --- |
| data_retention_policies | Defines retention periods, legal basis, auto-purge flags per data category. 9 default policies seeded. |
| data_subject_requests | DSAR lifecycle: access, rectification, erasure, portability, restriction, objection. 30-day SLA tracking. |
| data_purge_log | Immutable audit trail of all data deletions. Records count, date range, policy reference, purger identity. |

## 4.2 Default Retention Policies

| Category | Retention | Legal Basis | Auto-Purge |
| --- | --- | --- | --- |
| client_pii | 7 years | AML/CFT Act 2020 s.17 | No (review) |
| kyc_documents | 7 years | AML/CFT Act 2020 s.17 | No (review) |
| screening_results | 7 years | AML/CFT Act 2020 s.17 | No (review) |
| compliance_memos | 7 years | AML/CFT Act 2020 s.17 | No (review) |
| audit_logs | 10 years | Legitimate interest + regulatory | No |
| sar_reports | 10 years | FIU reporting obligation | Never |
| session_tokens | 24 hours | Legitimate interest | Yes |
| monitoring_alerts | 7 years | Regulatory obligation | No (review) |

## 4.3 Purge Engine

- Dry-run mode (default: True) allows safe preview before actual deletion — counts records without modifying data

- Every purge operation is recorded in the immutable data_purge_log table with record count, date range, policy reference, and authorizing user

- run_scheduled_purge() function available for cron or periodic task integration — only processes auto_purge=True policies

- SAR reports are hard-coded to never auto-purge regardless of configuration (regulatory requirement)

# 5. Docker Containerization

## 5.1 Dockerfile

- Base image: python:3.11-slim with WeasyPrint system dependencies (libcairo2, libpango, libgdk-pixbuf, fonts-liberation)

- Non-root user (arie:arie) for security — no root process in container

- Layer-optimized: requirements.txt installed first for build cache

- Built-in healthcheck hitting /api/health every 30 seconds

## 5.2 Docker Compose Stack

- Two services: arie-backend (application) + arie-postgres (PostgreSQL 16 Alpine)

- Named volumes for persistent data: arie_pgdata (database), arie_uploads (documents), arie_logs

- Environment-variable-driven configuration with SECRET_KEY enforcement (required, fails if missing)

- Health check dependency: backend waits for PostgreSQL readiness before starting

# 6. Test Results

179/179 tests passing — zero regressions from Sprint 2.5 baseline (155 tests).

| Test File | Sprint 2.5 | Sprint 3 | New Tests | Status |
| --- | --- | --- | --- | --- |
| test_server.py | 57 | 57 | 0 | UNCHANGED |
| test_memo.py | 29 | 29 | 0 | UNCHANGED |
| test_rule_engine.py | 27 | 27 | 0 | UNCHANGED |
| test_supervisor.py | 17 | 17 | 0 | UNCHANGED |
| test_validation_engine.py | 17 | 17 | 0 | UNCHANGED |
| test_api.py | 8 | 10 | +2 | ENHANCED |
| test_pdf_generator.py | — | 8 | +8 | NEW |
| test_gdpr.py | — | 14 | +14 | NEW |
| TOTAL | 155 | 179 | +24 | PASSING |

Known pre-existing issue: test_full_screening_with_mocks has an intermittent ThreadPoolExecutor race condition (~20% failure rate). This was documented in Sprint 2.5 and is unrelated to Sprint 3 changes.

# 7. Module Inventory

| Module | Lines | Role |
| --- | --- | --- |
| server.py | 4,215 | HTTP orchestrator, all Tornado handlers, routing |
| claude_client.py | 1,552 | 10-agent AI pipeline, Claude API integration |
| production_controls.py | 1,463 | Rate limiting, environment guards |
| db.py | 1,420 | SQLite/PostgreSQL dual schema, seed data, migrations |
| security_hardening.py | 1,317 | Approval gates, password policy, PII encryption |
| sumsub_client.py | 911 | SumSub KYC integration |
| screening.py | 837 | AML/sanctions/PEP/company screening |
| memo_handler.py | 686 | 11-section compliance memo builder |
| pdf_generator.py | 556 | Server-side PDF rendering (Sprint 3) |
| s3_client.py | 550 | AWS S3 document storage |
| validation_engine.py | 504 | 15-rule memo validation + quality scoring |
| environment.py | 365 | Centralized env config, getter functions |
| supervisor_engine.py | 332 | 11-check supervisor with verdict system |
| rule_engine.py | 288 | 5 pre-gen rules, risk constants (single source of truth) |
| gdpr.py | 247 | GDPR retention, purge, DSAR engine (Sprint 3) |
| observability.py | 144 | Prometheus metrics |
| auth.py | 142 | JWT auth, input sanitization |
| config_loader.py | 97 | Jurisdiction config loader |

# 8. Compliance Memo API — Complete Endpoint Map

The original specification (Section 6D) required API endpoints for: generate memo, validate memo, re-run validation, fetch validation results, approve memo, and download memo PDF. All six are now implemented:

| Method | Endpoint | Handler | Sprint |
| --- | --- | --- | --- |
| POST | /api/applications/:id/memo | ComplianceMemoHandler | Sprint 1 |
| GET | /api/applications/:id/memo | ComplianceMemoHandler | Sprint 1 |
| POST | /api/applications/:id/memo/validate | MemoValidateHandler | Sprint 2 |
| GET | /api/applications/:id/memo/validation | MemoValidationResultsHandler | Sprint 2 |
| POST | /api/applications/:id/memo/approve | MemoApproveHandler | Sprint 2 |
| GET | /api/applications/:id/memo/pdf | MemoPDFDownloadHandler | Sprint 3 |
| POST | /api/applications/:id/memo/supervisor/run | MemoSupervisorHandler | Sprint 2 |
| GET | /api/applications/:id/memo/supervisor | MemoSupervisorResultHandler | Sprint 2 |

# 9. Original Specification Compliance

The following table maps each section of the original 12-section specification to the sprint in which it was implemented:

| Specification Requirement | Implemented In | Status |
| --- | --- | --- |
| Part A: Gold-Standard Memo Engine (11 sections) | Sprint 1–2 | COMPLETE |
| Part B: Validation Engine (9 check categories) | Sprint 2 | COMPLETE |
| Supervisor Engine (11 checks, verdict system) | Sprint 2 | COMPLETE |
| Rule Engine (5 pre-gen rules) | Sprint 2 | COMPLETE |
| DB: compliance_memos table + all fields | Sprint 2 | COMPLETE |
| API: generate, validate, approve, results | Sprint 2 | COMPLETE |
| API: PDF download endpoint | Sprint 3 | COMPLETE |
| Server-side PDF generation (Section 8) | Sprint 3 | COMPLETE |
| 5-gate approval workflow | Sprint 2 | COMPLETE |
| GDPR data retention (Section 6C extension) | Sprint 3 | COMPLETE |
| Docker containerization | Sprint 3 | COMPLETE |
| Risk constant single source of truth | Sprint 2.5 | COMPLETE |
| Environment config centralization | Sprint 2.5 | COMPLETE |

# 10. Recommendations for Sprint 4

- Extract BaseHandler to shared module — enable handler group extraction to reduce server.py below 2,500 lines

- httpOnly cookie auth — migrate from Bearer token to httpOnly cookies with CSRF double-submit pattern for enhanced XSS resistance

- GDPR API endpoints — expose DSAR creation, purge preview, and retention policy management via REST endpoints for back-office integration

- Fix intermittent ThreadPoolExecutor race — pre-existing test_full_screening_with_mocks flake (~20% failure rate) needs IOLoop isolation

- Increase test coverage to 50%+ — add pytest-cov with line-by-line coverage reporting and CI enforcement

- CI/CD pipeline — GitHub Actions workflow for Docker build, test, and optional push to container registry

End of Sprint 3 Exit Report