RegMind Remediation & Validation Report

Corrected v2 after GitHub reconciliation and evidence archive

| Field | Details |
| --- | --- |
| Prepared for | RegMind founder / operating review |
| Prepared date | 30 June 2026 |
| Version | v2 corrected after GitHub reconciliation |
| Basis | GitHub PR metadata, origin/main, closure evidence, and evidence archive PR #628 |
| Technical remediation baseline | ea33cdfdba8be1dcdca97984c287ce1288efbe49 |
| Evidence archive on main | PR #628 merged as docs-only evidence at 21c5d5babe1abe77817d8ba62b2f94d2c469d760 |
| Status | Corrected report for controlled pilot-readiness discussions; not a production readiness sign-off |

Correction notice: This v2 incorporates the reconciliation findings from PR #628. It keeps the PASS WITH CORRECTIONS conclusion, adds missing validation evidence, downgrades uncited older ranges, and scopes readiness to controlled staging-backed pilot conversations only.

# 1. Executive Summary

RegMind has moved from a fragile demo-grade compliance workflow into a materially stronger pilot-readiness posture across KYC Documents, Screening, Periodic Review, Monitoring list controls, Application Review, fixture hygiene, and operational evidence discipline.

The corrected conclusion is narrower than production readiness: RegMind is ready to support controlled, staging-backed paid pilot conversations for the validated workflows, subject to the limitations and open workstreams in this report. It is not cleared for uncontrolled client rollout.

The remaining work is concentrated in Monitoring workflow integration, ComplyAdvantage production workspace validation, a written pilot scope matrix, and final go/no-go evidence.

# 2. Current Readiness Dashboard

| Area | Current status | Practical implication |
| --- | --- | --- |
| KYC & Documents | Strong for observed flows | Multiple UI/control gaps remediated. Live staging validation passed, with disposable live upload fixture and missing-policy state limitations retained. |
| Screening Queue & Review | Strong for list/detail read paths | List performance and first detail render are resolved. Heavy full evidence hydration remains a P2 backend optimization. |
| Periodic Review | Strong for controlled fixture lifecycle | Read-only E2E and hidden fixture completion-cycle proof passed. Broader state fixtures remain P2. |
| Application Review | Strong smoke validation | Final browser rerun passed with runtime/source alignment. Provenance indicators validated with one mismatch-data limitation. |
| Monitoring | List layer closed; workflow integration pending | List cleanup closed with limitation. Agents visibility, Application Alerts linkage, document refresh chain, and adverse/screening workflow actions remain pending. |
| Provider / CA Production | Pending | Production workspace setup and controlled runtime validation remain required. |
| Governance / Go-No-Go | Pending | Need pilot scope matrix, residual limitation register, owner sign-off, and final readiness E2E. |

# 3. Closure Standard Used

Branch PASS is not closure. Closure requires merge to main, staging deploy where runtime affected, /api/version.git_sha and image_tag matching deployed SHA, browser/API validation, CloudWatch/log scan, and closure report.

This reconciliation could not independently authenticate current staging /api/version from the shell; authenticated version-match evidence is therefore cited from closure reports where available.

Known limitations must remain visible as PASS WITH LIMITATION or PASS WITH VALIDATION LIMITATION. The report should not upgrade a verdict unless closure evidence supports it.

# 4. Reconciliation Corrections Applied in v2

| Item | Corrected treatment |
| --- | --- |
| #622 | Uses PASS WITH VALIDATION LIMITATION after #624 because final validation ran on newer SHA 7f7fbe65 containing #622/#624, not exact #622 merge SHA. |
| #624 | Uses PASS WITH VALIDATION LIMITATION because direct #624 deploy was superseded and validation ran as an ancestor on newer main SHA. |
| Older broad PR ranges | Changed external-use wording from Closed/Closed PASS to merged with closure evidence pending citation where no direct closure path was found in the reconciliation pass. |
| KYC-DOCS-FINAL-LIVE-BROWSER-SMOKE-1 | Added as PASS WITH LIMITATION on current remediation baseline; limitation is no genuine missing-policy row in scanned staging fixtures. |
| Staging version evidence | Clarified that this reconciliation run was auth-gated for direct /api/version; closure reports provide authenticated version evidence. |
| Pilot readiness | Reworded to controlled, staging-backed pilot conversations only; production/uncontrolled rollout remains blocked by Monitoring integration, CA production validation, and final Go/No-Go. |

# 5. Detailed Recent PR Register

| PR | Module | Corrected final verdict | Evidence / limitation |
| --- | --- | --- | --- |
| #613 | KYC & Documents | PASS WITH VALIDATION LIMITATION | No live disposable upload performed; no backend upload/Agent 1/provider changes. |
| #614 | KYC & Documents | PASS | Runtime SHA/image matched; exact policy-missing state was partly static/renderer proven. |
| #615 | Monitoring | PASS WITH VALIDATION LIMITATION | Lower-privilege unauthorized fixture opt-in not directly retested. |
| #616 | Periodic Review | PASS | Test-only governance for canonical next-review anchor; no product logic changed. |
| #617 | Periodic Review | PASS | Periodic Review tab simplification; no backend/lifecycle changes. |
| #618 | KYC & Documents | PASS | Merged/deployed SHA e229bbc243472f8e2cfebe0dfe90183e4f6f76aa; live staging proved standard policy mapping. |
| #619 | Periodic Review | PASS WITH VALIDATION LIMITATION | Validated on newer main SHA including #619. |
| #620 | Back Office UI | PASS | Resolved floating widget obstruction and unblocked #615 browser pagination closure. |
| #621 | KYC & Documents | PASS | Removed duplicate finding summary; UI rendering only, no verification truth changes. |
| #622 | KYC & Documents | PASS WITH VALIDATION LIMITATION after #624 | Final deployed SHA 7f7fbe656e1c0cf8eb861b232fd848c8ae452af4 includes #622/#624; exact #622 SHA was not final live SHA. |
| #623 | Screening | PASS | Detail shell renders immediately and evidence hydrates asynchronously; heavy full hydration remains non-blocking P2 optimization. |
| #624 | KYC & Documents | PASS WITH VALIDATION LIMITATION | Resolved #622 blocker, but validated as ancestor on newer main SHA after direct deploy was superseded. |
| #625 | Application Review | PASS WITH VALIDATION LIMITATION | Mismatch branch validated with deployed JS synthetic DOM; no persisted live mismatch data found. |
| #626 | KYC & Documents | PASS | Passport and national_id added to officer upload dropdown; no upload/mutation performed. |
| #627 | Periodic Review | PASS | Current remediation baseline ea33cdf; controlled fixture completion passed and previous ERROR traceback removed. |

# 6. Earlier Remediation Streams

External-use wording is intentionally conservative for earlier broad ranges. GitHub merge metadata was checked, but direct closure evidence paths were not located for every PR in those ranges during the reconciliation pass.

| PR(s) | Stream | Corrected external-use status | Evidence note |
| --- | --- | --- | --- |
| #410 / #418 | Screening Workflow Audit remediation | Closed PASS per ledger; closure citation required | GitHub metadata confirmed; direct closure path should be cited before relying externally. |
| #431 | Risk score source-of-truth consistency | Closed PASS per ledger; closure citation required | Add closure path/version evidence before external reliance. |
| #433-#449 | Monitoring Sprints 1-3B | Merged; closure evidence pending citation | Do not present as fully closed without direct closure evidence paths. |
| #436-#439 | ComplyAdvantage signed webhook and backfill | Merged; closure evidence pending citation | Provider setup remains pending for production workspace validation. |
| #440-#444 | Screening Queue SQ-1/2/3 | Merged; closure evidence pending citation | Later performance follow-ups #610 and #623 carry stronger closure evidence. |
| #469-#477 | FSI-001/002/003/005/006/007 | Merged; closure evidence pending citation | Exact details require tracker/evidence citation before external circulation. |
| #512 | CA Sandbox prescreening 503 fix | Closed PASS per ledger; closure citation required | Keep provider production validation as pending. |
| #516-#518 | Pilot-scope/version/smoke hardening | Merged; closure evidence pending citation | Do not overstate until closure paths are attached. |
| #608 / #609 / #611 | Pilot data segmentation and fixture hiding | PASS | Evidence archive cites post-merge closure; fixture rows hidden by default. |
| #610 | Screening Queue query performance | PASS WITH LIMITATION | Queue list latency resolved; include_evidence detail hydration follow-up later addressed by #623. |
| #612 | Screening Review document banner removal | PASS | Evidence archive cites post-merge closure; UI-only workflow mutation not exercised. |

# 7. Audits and E2E Validation Tasks

| Validation / audit | Module | Verdict | Business impact / limitation |
| --- | --- | --- | --- |
| PR-SCREENING-DETAIL-EVIDENCE-HYDRATION-PERF-AUDIT-1 | Screening | FAIL / fix needed | Found 13-29s detail load for evidence-bearing rows; led to #623. |
| PR-APPLICATION-VERIFIED-FIELD-INDICATORS-AUDIT-1 | Application Review | FAIL / fix needed | Found missing non-green Missing/Mismatch indicators; led to #625. |
| PR-KYC-DOCS-OFFICER-UPLOAD-DOCUMENT-TYPE-LIST-AUDIT-1 | KYC & Documents | FAIL / fix needed | Dropdown hardcoded/incomplete; led to #626. |
| PERIODIC-REVIEW-FINAL-E2E-1 | Periodic Review | PASS WITH VALIDATION LIMITATION | Read-only queue/workspace flow passed; limited by unavailable states and no live mutation path. |
| PERIODIC-REVIEW-FULL-COMPLETION-CYCLE-PROOF-1 | Periodic Review | PASS WITH LIMITATION | Hidden fixture completion proved lifecycle; non-fatal CloudWatch ERROR later fixed by #627. |
| APPLICATION-REVIEW-FINAL-BROWSER-SMOKE-1 | Application Review | PASS WITH LIMITATION | Functional smoke passed but staging was behind audited origin/main. |
| APPLICATION-REVIEW-FINAL-BROWSER-SMOKE-RERUN-1 | Application Review | PASS | Runtime/source aligned; browser and CloudWatch clean. |
| KYC-DOCS-FINAL-LIVE-BROWSER-SMOKE-1 | KYC & Documents | PASS WITH LIMITATION | Recent KYC fixes intact on current baseline; no genuine missing-policy row in scanned staging fixtures. |

# 8. Controls Strengthened

Document verification explainability: completed checks/fallback, method dots, no misleading Expected checks missing box, and technical audit details retained.

Document action eligibility: Re-verify visible only for eligible uploaded pending/failed/stale/system issue documents, hidden for Verified and Manual accepted terminal states.

Document policy mapping: Back Office recognises canonical policy payload keys; standard documents no longer falsely display policy missing.

Officer upload classification: passport and national_id are available in the officer upload dropdown, reducing wrong-category upload risk.

Screening performance: evidence-bearing rows no longer block first detail render; slow broad search path removed from the first-render path.

Periodic Review lifecycle: modern completion, terminal immutability, audit rows, next-cycle creation, and legacy replay blocking proven on controlled fixture.

Application Review provenance: non-green Missing/Mismatch indicators surface conflicts without expanding green verified ticks.

Fixture hygiene: test/smoke data hidden by default across major surfaces with internal opt-in available.

Operational closure discipline: runtime/version alignment, browser checks, and CloudWatch side-effect scans are now standard evidence requirements.

# 9. Residual Limitations and Open Workstreams

| Residual item | Priority | Action required |
| --- | --- | --- |
| Monitoring workflow integration | P1 | Agents pilot visibility, Application Alerts linkage/status sync, document request/upload flow, and adverse/screening action model. |
| ComplyAdvantage production workspace validation | P1 | Controlled production workspace setup and staging runtime validation. |
| Pilot scope control matrix | P1 | Written included/excluded module/control matrix before client rollout. |
| Final Go/No-Go checklist | P1 | Final cross-module readiness evidence, residual limitation register, and operational owner sign-off. |
| Lower-privilege fixture opt-in retest | P2 | Non-SCO staging token/session to prove unauthorized show_fixtures=true cannot expose fixtures. |
| KYC live disposable upload fixture | P2 | Remove #613 limitation by proving live upload path without real client data. |
| Heavy evidence payload/backend optimisation | P2 | Improve >10s full hydration for heavy evidence payloads, although shell render is no longer blocked. |
| Periodic Review state coverage fixtures | P2 | Add cancelled/closed/EDD/overdue/completion-pending fixture coverage. |
| Historical completed review stale blocker labels | P2 | Investigate/display guard; not an active mutable workflow issue. |
| Registry/KYB simulation disclosure | P2 | Disclose or hide simulated registry/KYB claims to avoid credibility issues. |

# 10. Recommended Execution Order

| Order | Work | Why it matters |
| --- | --- | --- |
| 1 | Merge evidence archive | Completed in PR #628; preserves audit trail separately from report edits. |
| 2 | Publish corrected report v2 | This artifact makes the business-facing report safe for controlled external discussions. |
| 3 | Monitoring workflow integration | Move beyond list cleanup into Agents visibility, alerts linkage, and workflow actions. |
| 4 | Provider production validation | Configure CA Production workspace and run controlled validation only. |
| 5 | Pilot scope matrix | Define which surfaces and controls are in or out for a paid pilot. |
| 6 | Final Go/No-Go | Run final cross-module smoke/E2E and produce a release decision pack. |

# 11. Co-Founder Verdict

Business-facing verdict: Strong progress. RegMind has enough validated control evidence to support serious controlled pilot conversations, provided the limitations remain explicit and unsupported modules are not overclaimed.

Risk note: Do not treat closed PR volume as production readiness. Monitoring workflow integration, CA production validation, pilot scope governance, and final Go/No-Go remain required before uncontrolled client rollout.

# Appendix A - Verdict Definitions

| Verdict | Meaning |
| --- | --- |
| PASS | Merged/deployed/validated with no material limitation. |
| PASS WITH LIMITATION | Core behavior passed, but one scoped test condition or data state was unavailable or synthetically validated. |
| PASS WITH VALIDATION LIMITATION | Core behavior passed, but validation occurred on a newer deployed SHA, synthetic branch, read-only fixture, or otherwise limited evidence path. |
| FAIL / fix needed | A material defect or gap was found requiring a follow-up PR. |
| BLOCKER | Unsafe or unusable behavior that should stop rollout until fixed. |
| audit-only | GitHub metadata or static evidence was reviewed, but direct closure evidence was not located in this reconciliation pass. |

# Appendix B - Evidence Archive

The reconciliation evidence archive is committed under docs/remediation/reconciliation/2026-06/ by PR #628. The key files are:

RegMind_Full_Remediation_Report_Reconciliation_Findings.md

regmind-verified-pr-implementation-register.csv

regmind-verified-pr-implementation-register.md

reconciliation-discrepancies.md

report-claims-table.csv

github-pr-reconciliation-table.csv

closure-evidence-reconciliation-table.csv