ARIE FINANCE REGTECH COMPLIANCE PLATFORM

Comprehensive Security & Compliance Audit Report

Audit Round 3 (Post-Remediation) — March 16, 2026

VERDICT: NO GO FOR PRODUCTION

# Executive Summary

This third independent audit examined 20 security and compliance findings across the ARIE Finance platform following two prior remediation cycles. While significant improvements have been made (encryption, HTTPS enforcement, mandatory security module, back office login page), 5 critical vulnerabilities remain that form a complete attack chain enabling session hijacking, authorization bypass, and fraudulent compliance actions.

## Finding Summary

| CRITICAL | HIGH | MEDIUM | LOW |
| --- | --- | --- | --- |
| 5 findings | 5 findings | 5 findings | 5 findings |

# Detailed Findings (20 Total)

| ID | Severity | Finding | File | Description |
| --- | --- | --- | --- | --- |
| AUDIT3-001 | CRITICAL | Stored XSS in Backoffice Chat | arie-backoffice.html:4280 | addChatMessage() uses innerHTML without sanitization, enabling JavaScript injection. |
| AUDIT3-002 | CRITICAL | JWT Tokens in Plaintext localStorage | arie-backoffice.html:1538 | JWT tokens stored unencrypted in localStorage, vulnerable to XSS attacks. |
| AUDIT3-003 | CRITICAL | Missing CSRF Protection | arie-backoffice.html:1541 | boApiCall() sends state-changing requests without CSRF tokens. |
| AUDIT3-004 | CRITICAL | Client-Side Role Switching Without Auth | arie-backoffice.html:553 | Login-as dropdown allows admin role switching without password. |
| AUDIT3-005 | CRITICAL | Sensitive Data Before Authentication | arie-backoffice.html:4474 | Application data rendered before authentication completes. |
| AUDIT3-006 | HIGH | Hardcoded User Array in Browser | arie-backoffice.html | Global USERS array with mock credentials accessible via console. |
| AUDIT3-007 | HIGH | Unvalidated Dynamic HTML | arie-backoffice.html:4409 | checkAPIStatus() uses innerHTML with API values. |
| AUDIT3-008 | HIGH | Inconsistent Endpoint Auth | server.py | Several endpoints may lack proper auth checks. |
| AUDIT3-009 | HIGH | Plaintext Passwords in Requests | server.py | Passwords in JSON without additional encryption. |
| AUDIT3-010 | HIGH | Rate Limiting Without Persistence | server.py, nginx.conf | In-memory rate limiting resets on restart. |
| AUDIT3-011 | MEDIUM | Inconsistent PII Encryption | security_hardening.py | PIIEncryptor may not cover all PII fields. |
| AUDIT3-012 | MEDIUM | Static Country/Sector Lists | server.py:378 | Hardcoded lists, not live FATF feeds. |
| AUDIT3-013 | MEDIUM | Missing Suspicious Activity Alerts | server.py | No real-time alerting for anomalies. |
| AUDIT3-014 | MEDIUM | Webhook Signature Gap | sumsub_client.py | Verification needs all-path validation. |
| AUDIT3-015 | MEDIUM | CORS Validation Gaps | server.py:1300 | CORS config lacks format validation. |
| AUDIT3-016 | LOW | Missing CSP Headers | server.py | No Content Security Policy. |
| AUDIT3-017 | LOW | Missing security.txt | nginx.conf | No vulnerability disclosure. |
| AUDIT3-018 | LOW | Missing SRI | arie-portal.html | External fonts without integrity. |
| AUDIT3-019 | LOW | Missing Security Headers | server.py | Missing Permissions-Policy. |
| AUDIT3-020 | LOW | Error Page Info Disclosure | server.py | Error pages may leak info. |

# Top 5 Remediation Priorities

1. Remove Client-Side Role Switching (AUDIT3-004)

Authorization bypass. Remove Login-as dropdown. Effort: 1 day.

2. Move JWTs to Secure Cookies (AUDIT3-002)

Eliminates localStorage XSS vector. Effort: 2 days.

3. Add CSRF Token Validation (AUDIT3-003)

Prevents unauthorized state changes. Effort: 3 days.

4. Fix XSS in Chat & Dynamic HTML (AUDIT3-001, AUDIT3-007)

Replace innerHTML with textContent. Effort: 2 days.

5. Authenticate All Data Loading (AUDIT3-005)

No data before auth completes. Effort: 3 days.

# Previous Remediation Successes

PIIEncryptor no longer logs encryption key; fails startup if missing

Sumsub simulation mode blocked in production environment

HTTPS enforcement via BaseHandler.prepare() + nginx reverse proxy

security_hardening.py is now a mandatory import (not optional)

AI source tagging complete across all claude_client.py methods

PostgreSQL SSL mode changed to 'require'

S3 presigned URL expiry capped at 3600 seconds

Back office now has proper sign-in page with authentication

Rule-based score breakdown visible to compliance officers

Editable country/sector/entity risk lists in Risk Scoring Model

Resources section with AML manual and regulatory references

# Conditional GO Criteria

Platform can achieve production status ONLY after: all Critical and High findings are remediated, Medium findings have documented plans, independent security re-audit confirms fixes, third-party penetration test passes, and CISO/Risk Officer provides formal authorization.