ARIE FINANCE REGTECH COMPLIANCE PLATFORM

Comprehensive Security & Compliance Audit Report

Audit Round 4 (Full Platform Review) — March 16, 2026

VERDICT: CONDITIONAL GO

# Executive Summary

This fourth independent audit examined the ARIE Finance RegTech onboarding platform across 10 security domains: frontend, backend, AI agents, infrastructure, data protection, compliance workflow, security best practices, architecture, and penetration testing. The audit identified 18 findings (3 Critical, 5 High, 7 Medium, 3 Low).

Key improvements since Audit 3: CSRF protection implemented, client-side role switching removed, authentication enforced before data loading, security hardening module made mandatory. However, 2 critical issues from Audit 3 remain unfixed (XSS in chat, JWT in localStorage), and 3 new critical/high issues were identified.

## Finding Summary

| CRITICAL | HIGH | MEDIUM | LOW |
| --- | --- | --- | --- |
| 3 findings | 5 findings | 7 findings | 3 findings |

## Comparison with Audit 3

| Finding | Audit 3 | Audit 4 Status |
| --- | --- | --- |
| AUDIT3-001: XSS in Chat (innerHTML) | CRITICAL | STILL UNFIXED → AUDIT4-001 |
| AUDIT3-002: JWT in localStorage | CRITICAL | STILL UNFIXED → AUDIT4-002 |
| AUDIT3-003: Missing CSRF Protection | CRITICAL | FIXED ✓ |
| AUDIT3-004: Client-Side Role Switching | CRITICAL | FIXED ✓ |
| AUDIT3-005: Data Before Authentication | CRITICAL | FIXED ✓ |

# Detailed Findings (18 Total)

| ID | Severity | Finding | File | Description | Remediation | Effort |
| --- | --- | --- | --- | --- | --- | --- |
| AUDIT4-001 | CRITICAL | Stored XSS in Backoffice Chat | arie-backoffice.html:4280 | addChatMessage() uses innerHTML without sanitization. | Replace innerHTML with textContent. | 2 hrs |
| AUDIT4-002 | CRITICAL | JWT Tokens in Plaintext localStorage | arie-portal.html:4427 | JWT stored unencrypted in localStorage, accessible via XSS. | Use httpOnly Secure SameSite cookies. | 6 hrs |
| AUDIT4-003 | HIGH | Sensitive PII in Unencrypted localStorage | arie-portal.html:5886 | Draft data (names, BRNs, UBO details) cached as plaintext. | Remove localStorage backup; API-only save. | 4 hrs |
| AUDIT4-005 | HIGH | Missing SameSite Cookie Attribute | server.py | No SameSite protection since tokens use localStorage. | Implement with AUDIT4-002 fix. | 6 hrs |
| AUDIT4-006 | MEDIUM | CSP Too Permissive | server.py:1324 | CSP includes unsafe-inline and unsafe-eval. | Remove unsafe-inline/eval; use nonces. | 3 hrs |
| AUDIT4-007 | MEDIUM | File Upload Path Traversal Risk | server.py:2045 | No explicit filename sanitization despite UUID prefix. | Add basename() and FileUploadValidator. | 2 hrs |
| AUDIT4-008 | MEDIUM | Rate Limiting Gaps | server.py | Missing on screening, Claude, and document endpoints. | Add per-user rate limits. | 3 hrs |
| AUDIT4-009 | HIGH | AI Prompt Injection Vulnerability | claude_client.py | User input passed to Claude prompts without sanitization. | Sanitize inputs; use structured outputs. | 4 hrs |
| AUDIT4-010 | MEDIUM | PII in Audit Logs | server.py:1384 | Audit logs store full names and company details. | Hash identifiers; sanitize detail field. | 2 hrs |
| AUDIT4-011 | MEDIUM | Claude API Cost Not Capped | claude_client.py:86 | No per-application or per-user cost limit. | Add per-application budget cap. | 2 hrs |
| AUDIT4-012 | MEDIUM | No API Fallback | claude_client.py | Memo generation fails if API unavailable. | Implement graceful fallback. | 3 hrs |
| AUDIT4-013 | HIGH | Health Endpoint Leaks Config | server.py:1431 | Unauthenticated /api/health reveals integration status. | Restrict to authenticated admins. | 1 hr |
| AUDIT4-014 | MEDIUM | Large Upload Limit | nginx.conf:74 | 25MB limit with no per-endpoint rate limiting. | Reduce to 10MB; add timeouts. | 1 hr |
| AUDIT4-015 | LOW | PII Encryption Coverage Unclear | security_hardening.py:444 | PIIEncryptor exists but full field coverage unverified. | Audit coverage across server.py. | 2 hrs |
| AUDIT4-016 | MEDIUM | No Data Retention Policy | Database schema | No automated deletion of old documents/logs. | Implement GDPR-compliant retention. | 4 hrs |
| AUDIT4-017 | LOW | Dual Approval Needs Verification | security_hardening.py:120 | validate_high_risk_dual_approval() needs invocation check. | Verify in ApplicationDecisionHandler. | 1 hr |
| AUDIT4-018 | LOW | Screening Mode Validation OK | security_hardening.py:75 | validate_approval() correctly rejects simulated screening. | No action needed. Verified. | 0 hrs |

# Security Controls Assessment

| Control | Status | Notes |
| --- | --- | --- |
| Password Policy | ✓ GOOD | Enforced via PasswordPolicy class |
| Rate Limiting | ⚠ PARTIAL | Present on auth, missing on expensive ops |
| HTTPS/TLS | ✓ GOOD | Nginx enforces TLS 1.2+, HSTS set |
| CORS | ✓ GOOD | Restricted to ALLOWED_ORIGIN |
| Authentication | ✓ GOOD | JWT with issuer verification + expiry |
| Authorization | ✓ GOOD | Role-based access on all API endpoints |
| Input Validation | ⚠ PARTIAL | No prompt injection defense |
| Output Encoding | ✘ BROKEN | innerHTML without encoding |
| Error Handling | ✓ GOOD | No sensitive info leakage |
| Audit Logging | ⚠ PARTIAL | Exists but contains PII |
| Encryption in Transit | ✓ GOOD | HTTPS enforced |
| Encryption at Rest | ⚠ PARTIAL | PIIEncryptor coverage unclear |
| Secrets Management | ✓ GOOD | Env var based, no hardcoded secrets |

# Penetration Test Scenarios

| Scenario | Attack Flow | Status | Prevention |
| --- | --- | --- | --- |
| Session Hijacking | XSS in chat → steal JWT from localStorage → impersonate officer | POSSIBLE | Fix innerHTML + move JWT to cookies |
| Data Manipulation | Modify localStorage draft → alter risk score → bypass compliance | POSSIBLE | Remove localStorage backup |
| Prompt Injection | Register with injected instructions → bias AI memo → fraudulent approval | POSSIBLE | Sanitize inputs before LLM prompts |
| Cost Exhaustion | Spam /api/screening/run → drain API budget → denial of service | POSSIBLE | Per-user per-endpoint rate limits |
| Config Disclosure | GET /api/health → discover simulated integrations → exploit mock | POSSIBLE | Restrict config to admin users |

# Remediation Priorities

## IMMEDIATE (Before Production)

1. AUDIT4-001: Replace innerHTML with textContent in AI chat (2 hours)

2. AUDIT4-002: Move JWT from localStorage to HttpOnly Secure cookies (6 hours)

3. AUDIT4-003: Remove unencrypted PII from localStorage (4 hours)

4. AUDIT4-009: Add prompt injection validation for Claude API inputs (4 hours)

5. AUDIT4-013: Restrict health endpoint configuration disclosure (1 hour)

## HIGH PRIORITY (Within 2 Weeks)

6. AUDIT4-006: Tighten CSP — remove unsafe-inline and unsafe-eval (3 hours)

7. AUDIT4-008: Add rate limiting to screening, Claude, and document endpoints (3 hours)

8. AUDIT4-005: Implement SameSite cookie configuration (combined with #2)

9. AUDIT4-007: Add explicit file upload path validation (2 hours)

10. AUDIT4-010: Sanitize PII from audit log detail fields (2 hours)

## MEDIUM PRIORITY (Within 30 Days)

11. AUDIT4-011: Add per-application cost caps for Claude API (2 hours)

12. AUDIT4-012: Implement graceful API fallback with manual review flag (3 hours)

13. AUDIT4-014: Tighten nginx upload limits and add connection timeouts (1 hour)

14. AUDIT4-016: Implement GDPR-compliant data retention and automated purge (4 hours)

# Previous Remediation Successes

PIIEncryptor no longer logs encryption key; fails startup if missing

Sumsub simulation mode blocked in production environment

HTTPS enforcement via BaseHandler.prepare() + nginx reverse proxy

security_hardening.py is now a mandatory import (not optional)

AI source tagging complete across all claude_client.py methods

PostgreSQL SSL mode changed to 'require'

S3 presigned URL expiry capped at 3600 seconds

Back office sign-in page with proper authentication flow

CSRF protection: Login-as dropdown removed from production

Authentication gate: data loads only after /auth/me completes

Dual approval enforcement for HIGH/VERY_HIGH risk applications

Screening mode validation prevents simulated approvals in production

# Estimated Remediation Effort

| Priority | Hours | Timeline |
| --- | --- | --- |
| Critical (3 findings) | 17 hours | Before production |
| High (5 findings) | 10 hours | Within 2 weeks |
| Medium (7 findings) | 10 hours | Within 30 days |
| Low (3 findings) | 3 hours | As resources allow |
| TOTAL | 40 hours |  |

# Final Verdict

CONDITIONAL GO

The ARIE Finance platform demonstrates strong foundational security architecture with proper authentication, authorization, encryption, and compliance workflow controls. However, 3 critical vulnerabilities (XSS, JWT localStorage, prompt injection) and 2 high-severity issues create exploitable attack paths that must be resolved before production deployment.

## Conditional GO Criteria

Platform can achieve production status ONLY after: all Critical and High findings are remediated, code changes reviewed by second security engineer, remediated code tested with OWASP ZAP/Burp Suite, all Audit 3 fixes verified (regression test), GDPR DPIA completed, third-party penetration test confirms attack paths closed, and CISO/Risk Officer provides formal written authorization.

Report Generated: March 16, 2026  |  Auditor: Senior Fintech Security Auditor  |  Status: FINAL